# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Setup Phase | Date and Time: Feb 1, 9:30 am |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created GitHub repository "Takeaway-Restaurant-Management-System" with README. Invited all lecturers as collaborators.

- What will you do today?

Answer: Set up branch protection rules. Create initial labels (bug, feature, high, medium). Create 3 milestones for sprints.

- What obstacles are impeding your progress?

Answer: none.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Created folder structure for documentation. Set up meeting minutes templates.

- What will you do today?

Answer: Document this standup meeting. Create sprint planning template. Set up documentation index.

- What obstacles are impeding your progress?

Answer: none.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Researched Binary Search Tree implementation in C#. Reviewed custom data structure requirements.

- What will you do today?

Answer: Start designing BST class structure. Create pseudo-code for Insert operation.

- What obstacles are impeding your progress?

Answer: none

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Researched database schema for restaurant systems. Looked at sample designs online.

- What will you do today?

Answer: Begin ER diagram for database. Identify required tables (Users, Categories, MenuItems, Orders).

- What obstacles are impeding your progress?

Answer: none

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Researched MSTest framework. Looked at unit testing best practices for C#.

- What will you do today?

Answer: Create test project structure. Add MSTest NuGet packages. Begin writing first test cases.

- What obstacles are impeding your progress?

Answer: none

“Alone we can do so little; together we can do so much.” – Helen Keller

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Setup Phase | Date and Time: Feb 2, 9:50 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created 8 labels (bug, feature, documentation, testing, high, medium, sprint1, sprint2). Created 3 milestones for sprints.

- What will you do today?

Answer: Create project board with 4 columns (To Do, In Progress, Review, Done). Set up basic automation.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented yesterday's standup. Created sprint planning template.

- What will you do today?

Answer: Create sprint review template. Create retrospective template. Organize communication channels.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed BST class design document. Created pseudo-code for Insert and Search operations.

- What will you do today?

Answer: Design Delete operation (most complex). Document time complexity (O(log n) average, O(n) worst).

- What obstacles are impeding your progress?

Answer: Need clarification on duplicate handling in BST.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed ER diagram with 5 tables. Identified all relationships and foreign keys

- What will you do today?

Answer: Start writing CREATE TABLE scripts. Begin with Users and Categories tables.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Created test project "TakeawayRestaurant.Tests". Added MSTest NuGet packages

- What will you do today?

Answer: Create first test class for BST. Write 3 test cases for Insert operation.

- What obstacles are impeding your progress?

Answer: Waiting for BST interface design from Niloy.

“Alone we can do so little; together we can do so much.” – Helen Keller

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Setup Phase | Date and Time: Feb 3 9:45 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created project board with 4 columns. Set up basic automation (auto-add to To Do).

- What will you do today?

Answer: Create Sprint 1 issues (Issues #1-5). Assign to team members. Prepare for Sprint Planning tomorrow.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Created sprint review and retrospective templates. Organized documentation folder.

- What will you do today?

Answer: Document today's standup. Prepare Sprint Planning agenda. Update meeting index.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed Delete operation design. Handled all three cases (leaf, one child, two children).

- What will you do today?

Answer: Begin C# implementation of BST class. Create TreeNode.cs. Implement Insert method.

- What obstacles are impeding your progress?

Answer: None - duplicate handling resolved (no duplicates allowed).

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created Users and Categories tables with CREATE scripts. Added sample data.

- What will you do today?

Answer: Create MenuItems table with all columns. Add foreign key to Categories.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Created BSTTests.cs with test structure. Wrote 3 test cases for Insert.

- What will you do today?

Answer: Write 3 more test cases for Search. Create test data generator helper.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 1) | Date and Time: Feb 4 9:50 |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created Sprint 1 issues #1-5 on GitHub. Assigned to team members. Prepared Sprint Planning agenda.

- What will you do today?

Answer: Facilitate Sprint Planning at 10 AM. Ensure all issues have correct labels and milestones. Set up Sprint 1 milestone.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented yesterday's standup. Prepared Sprint Planning agenda.

- What will you do today?

Answer: Document Sprint Planning meeting. Take first project board screenshot. Update meeting minutes index.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created TreeNode.cs with properties. Implemented BST Insert method (recursive). Added XML comments.

- What will you do today?

Answer: Present BST design at Sprint Planning. Begin work on Search method after planning.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created MenuItems table with 10 sample items. Added foreign key constraint to Categories.

- What will you do today?

Answer: Present database schema at Sprint Planning. Create Orders and OrderDetails tables after planning.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed 6 test cases for BST (Insert and Search). Created test data generator with random names.

- What will you do today?

Answer: Present testing strategy at Sprint Planning. Create test cases for BST Delete after planning.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 2) | Date and Time: Feb 5 9:35 |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Facilitated successful Sprint Planning. All 5 Sprint 1 issues assigned and in Sprint Backlog.

- What will you do today?

Answer: Monitor progress on all tasks. Check for any blockers. Update project board with current status.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Sprint Planning meeting. Took first project board screenshot.

- What will you do today?

Answer: Document today's standup. Create documentation for database schema. Update meeting minutes index.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Presented BST design at Sprint Planning. Implemented Search method (recursive). Added time complexity comments.

- What will you do today?

Answer: Start Delete method implementation. Handle leaf node deletion first. Test with simple cases.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Presented database schema at Sprint Planning. Created Orders table with all columns.

- What will you do today?

Answer: Create OrderDetails table with foreign keys. Add sample order data for testing.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Presented testing strategy at Sprint Planning. Created 3 test cases for Delete (leaf cases).

- What will you do today?

Answer: Write tests for Delete with one child. Write tests for Delete with two children. Document test cases.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 3) | Date and Time: Feb 6 9:25 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored progress - all on track. Updated project board. No blockers reported.

- What will you do today?

Answer: Review Niloy's BST code. Check database script progress. Prepare for weekly review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented standup. Created database schema documentation.

- What will you do today?

Answer: Take end-of-week screenshots. Compile weekly progress report. Update all documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented Delete for leaf nodes (working). Implemented Delete for node with one child (working). Started two-child case.

- What will you do today?

Answer: Complete two-child case using inorder successor. Add comprehensive XML comments. Push code for review.

- What obstacles are impeding your progress?

Answer: Two-child case complex but solvable.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created OrderDetails table with foreign keys. Added sample order data (5 orders).

- What will you do today?

Answer: Create Payments table. Add indexes on OrderDate and Status for performance. Test all relationships.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 4 tests for Delete (one-child cases). All tests currently failing (waiting for implementation).

- What will you do today?

Answer: Wait for Niloy's code to test. Prepare test report template. Document test cases in Excel.

- What obstacles are impeding your progress?

Answer: Need Niloy's Delete implementation to test.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 4) | Date and Time: Feb 9 10:45 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed Niloy's BST code - approved with minor comments. Took weekly screenshots. Compiled weekly report.

- What will you do today?

Answer: Review Tahmid's database code. Check test results. Plan for mid-sprint check-in.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly progress report. Updated all documentation.

- What will you do today?

Answer: Document today's standup. Create progress dashboard. Update meeting minutes index.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed Delete method with all three cases using inorder successor. Added XML comments. Pushed code to branch.

- What will you do today?

Answer: Address any review comments from Asif. Begin time complexity documentation. Start planning LinkedList for Sprint 2.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created Payments table. Added indexes on OrderDate and Status. Tested all relationships - working.

- What will you do today?

Answer: Create DatabaseManager class skeleton. Implement connection string helper. Begin ExecuteQuery method.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Received Niloy's BST code. Ran all tests - 15/15 PASSING! Documented test results.

- What will you do today?

Answer: Write additional edge case tests (empty tree, single node). Begin performance tests for large datasets.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 5) | Date and Time: Feb 10 9:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed Tahmid's database code - approved. Checked test results - 15 tests passing. Updated project board.

- What will you do today?

Answer: Monitor DatabaseManager development. Prepare for mid-sprint review. Check documentation progress.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented standup. Created progress dashboard. Updated meeting minutes.

- What will you do today?

Answer: Document DatabaseManager design. Update class diagrams. Prepare mid-sprint report.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Addressed review comments (minor formatting). Completed time complexity documentation. Started researching LinkedList.

- What will you do today?

Answer: Design LinkedList class structure. Plan for Sprint 2 tasks. Document LinkedList operations.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created DatabaseManager class with singleton pattern. Implemented connection string from App.config. Started ExecuteQuery method.

- What will you do today?

Answer: Complete ExecuteQuery method. Implement ExecuteNonQuery for inserts/updates. Test with sample queries.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Added 5 edge case tests (all passing). Started performance tests (1000 items). Created test coverage report (87%).

- What will you do today?

Answer: Complete performance testing. Document performance results. Begin planning integration tests.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 6) | Date and Time: Feb 11, 9:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored DatabaseManager progress. Checked test coverage (87% - good). Updated project board.

- What will you do today?

Answer: Review DatabaseManager code. Check mid-sprint progress. Ensure all tasks on track.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented DatabaseManager design. Updated class diagrams. Prepared mid-sprint report.

- What will you do today?

Answer: Document today's progress. Take mid-sprint screenshots. Update documentation index.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed LinkedList class design. Documented operations (Add, Remove, GetByDate). Time complexity: Add O(1), Search O(n).

- What will you do today?

Answer: Begin LinkedList implementation. Start with Node class. Implement Add method with tail pointer.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed ExecuteQuery method. Implemented ExecuteNonQuery. Tested with sample CRUD operations.

- What will you do today?

Answer: Create helper methods for common operations. Implement GetMenuItems() to return DataTable. Test database connection pooling.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed performance tests. Results: BST search on 1000 items: 0.3ms. Documented performance metrics.

- What will you do today?

Answer: Begin planning integration tests. Create test cases for database operations. Set up test database

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 7) | Date and Time: Feb 12, 9:38 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed DatabaseManager code - approved. Checked LinkedList progress. Mid-sprint everything on track.

- What will you do today?

Answer: Continue monitoring. Prepare for Sprint Review next week. Check documentation completeness.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took mid-sprint screenshots. Updated documentation. Documented today's progress.

- What will you do today?

Answer: Create documentation for LinkedList. Update API documentation. Prepare for Sprint Review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented Node class for LinkedList. Implemented Add method with tail pointer (O(1)). Started Remove method.

- What will you do today?

Answer: Complete Remove method. Implement GetOrdersByDate. Add XML comments.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created GetMenuItems(), GetCategories() helpers. Implemented InsertMenuItem() method. Tested all operations - working.

- What will you do today?

Answer: Create GetOrders() method with joins. Implement UpdateOrderStatus(). Add error handling with try-catch.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Created integration test project. Wrote 3 tests for database connection. Set up test database with sample data.

- What will you do today?

Answer: Write tests for GetMenuItems(). Write tests for InsertMenuItem(). Document test results.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 8) | Date and Time: Feb 13, 9:39 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored progress - all good. Checked test results. Updated project board.

- What will you do today?

Answer: Review LinkedList code this weekend. Prepare Sprint Review agenda. Take end-of-week screenshots.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Created LinkedList documentation. Updated API docs. Prepared Sprint Review template

- What will you do today?

Answer: Take end-of-week screenshots. Compile weekly progress report. Update all documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed Remove method. Implemented GetOrdersByDate. Added XML comments to all methods.

- What will you do today?

Answer: Complete UpdateStatus method. Test all LinkedList operations. Push code for review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created GetOrders() with OrderDetails join. Implemented UpdateOrderStatus(). Added comprehensive error handling.

- What will you do today?

Answer: Test all database operations. Create backup of database script. Document any issues found.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 5 integration tests (all passing). Tested GetMenuItems() - working. Tested InsertMenuItem() - working.

- What will you do today?

Answer: Complete integration test suite. Document test coverage. Prepare test report for Sprint Review.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 9) | Date and Time: Feb 16, 11:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed Niloy's LinkedList code - approved. Took weekly screenshots. Prepared Sprint Review agenda.

- What will you do today?

Answer: Begin planning Sprint 2 backlog. Check remaining Sprint 1 tasks. Update project board.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly progress report. Updated all documentation.

- What will you do today?

Answer: Document today's standup. Update Sprint Review presentation. Organize documentation for final report.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed all LinkedList methods. Pushed code for review. All tests passing locally.

- What will you do today?

Answer: Address any review comments. Begin time complexity documentation for LinkedList. Start planning for Sprint 2 tasks.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Tested all database operations. Created backup of final script. Documented any edge cases.

- What will you do today?

Answer: Help with integration testing. Begin planning model classes for Sprint 2. Research data loading from SQL to BST.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed 15 integration tests. All tests passing (15/15). Test coverage at 89%.

- What will you do today?

Answer: Begin performance benchmarking. Test with larger datasets (5000 items). Document performance results.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 10) | Date and Time: Feb 17, 10:44 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created draft Sprint 2 backlog (7 issues). Checked remaining Sprint 1 tasks. Updated project board.

- What will you do today?

Answer: Finalize Sprint 2 backlog. Prepare for Sprint 1 Review next week. Check documentation progress.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Updated Sprint Review presentation. Organized documentation. Documented standup.

- What will you do today?

Answer: Create model class documentation template. Update class diagrams. Prepare for Sprint Review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Addressed review comments on LinkedList. Completed time complexity documentation. Started researching data loading techniques.

- What will you do today?

Answer: Help Tahmid with model class design. Plan BST-database synchronization. Document approach for Sprint 2.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Began MenuItem model class design. Researched DataReader vs DataSet. Planned data loading approach.

- What will you do today?

Answer: Create MenuItem model class. Create Category model class. Start Order model design.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Ran performance tests with 5000 items. BST Search: 0.8ms average. LinkedList GetByDate: 15ms for 5000 items.

- What will you do today?

Answer: Document performance results. Begin planning model tests. Create test cases for MenuItem.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 11) | Date and Time: Feb 18, 12:30 PM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Finalized Sprint 2 backlog (7 issues). Updated project board. Checked all tasks.

- What will you do today?

Answer: Review model class designs. Prepare Sprint Review agenda. Check final documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Created model documentation template. Updated class diagrams. Documented standup.

- What will you do today?

Answer: Document all model classes. Update API documentation. Prepare Sprint Review slides.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Helped with MenuItem model. Researched BST-database sync. Planned synchronization approach.

- What will you do today?

Answer: Begin synchronization design. Create pseudo-code for loading. Document time complexity.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created MenuItem model with properties. Created Category model. Started Order model.

- What will you do today?

Answer: Complete Order model. Create OrderItem model. Add validation attributes.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Created MenuItem model tests. Created Category model tests. All tests passing.

- What will you do today?

Answer: Create Order model tests. Create OrderItem model tests. Document test results.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 12) | Date and Time: Feb 19, 9:21 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed model designs - all good. Sprint 1 almost complete. Prepared Sprint Review agenda.

- What will you do today?

Answer: Final check of all Sprint 1 tasks. Ensure all code is committed. Prepare for Review tomorrow.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented all models. Updated API docs. Prepared Sprint Review slides.

- What will you do today?

Answer: Final documentation review. Take pre-review screenshots. Prepare meeting minutes template.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed synchronization design. Documented loading approach. Time complexity: O(n) for initial load.

- What will you do today?

Answer: Final code cleanup. Add remaining XML comments. Prepare demo for Sprint Review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed all model classes. Added validation with attributes. Tested locally.

- What will you do today?

Answer: Final database script updates. Add more sample data. Prepare database demo.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed all model tests (25 tests). All tests passing. Test coverage: 91%.

- What will you do today?

Answer: Final test run. Prepare test results for Review. Document any issues.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 1 (Day 13 - Final) | Date and Time: Feb 20, 9:50 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Final check of all Sprint 1 tasks. All 5 issues complete! Ready for Review.

- What will you do today?

Answer: Facilitate Sprint Review at 10 AM. Present Sprint 1 metrics. Plan Sprint 2.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Final documentation review complete. All minutes organized. Screenshots taken.

- What will you do today?

Answer: Document Sprint Review. Take final Sprint 1 screenshots. Update all documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Final code cleanup completed. All XML comments added. Demo prepared.

- What will you do today?

Answer: Present BST implementation at Review. Show Insert, Search, Delete operations. Explain time complexity.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Final database updates. Added 50 sample items total. Script ready.

- What will you do today?

Answer: Present database schema at Review. Show tables and relationships. Demonstrate sample queries.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Final test run - 25 tests passing! Test coverage: 92%. Results documented.

- What will you do today?

Answer: Present test results at Review. Show test coverage report. Demonstrate passing tests.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 1) | Date and Time: Feb 23, 9:58 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Facilitated successful Sprint Review. Sprint 1 completed with 5/5 issues. Planned Sprint 2.

- What will you do today?

Answer: Create Sprint 2 issues on GitHub (Issues #6-12). Assign to team members. Set up Sprint 2 milestone.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Sprint Review. Took final Sprint 1 screenshots. Organized all documentation.

- What will you do today?

Answer: Document Sprint 2 planning. Update meeting minutes. Take weekly screenshots.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Presented BST at Review - well received. Ready for Sprint 2 tasks.

- What will you do today?

Answer: Begin Sprint 2 work: LinkedList implementation (Issue #6). Start with Node class. Implement Add method with tail pointer.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Presented database at Review. Ready for Sprint 2 tasks.

- What will you do today?

Answer: Begin Sprint 2 work: DatabaseManager enhancements (Issue #7). Implement GetMenuItems() and GetCategories().

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Presented test results. 25 tests, 92% coverage.

- What will you do today?

Answer: Begin Sprint 2 tests: LinkedList tests (Issue #10). Write tests for Add and Remove methods.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 2) | Date and Time: Feb 24, 10:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created all Sprint 2 issues (Issues #6-12). Assigned to team members. Updated project board.

- What will you do today?

Answer: Monitor both tracks. Check for blockers. Update progress tracking.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Sprint 2 planning. Updated meeting minutes. Took weekly screenshots.

- What will you do today?

Answer: Document model class designs. Update class diagrams. Continue documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created Node class for LinkedList. Implemented Add method with tail pointer. Added XML comments.

- What will you do today?

Answer: Implement Remove method. Handle edge cases (empty list, single item). Write unit tests alongside.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Enhanced DatabaseManager. Implemented GetMenuItems() returning List<MenuItem>. Added GetCategories().

- What will you do today?

Answer: Begin model classes (Issue #8). Create MenuItem model with properties. Add data annotations for validation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Created LinkedList test class. Wrote 3 tests for Add method. Set up test data generator.

- What will you do today?

Answer: Write tests for Remove method. Begin model tests for MenuItem. Document test approach.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 3) | Date and Time: Feb 25, 9:58 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored both tracks. No blockers reported. Progress on track.

- What will you do today?

Answer: Review code this weekend. Prepare for mid-sprint check. Update project board.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented model class designs. Updated class diagrams. Documented standup.

- What will you do today?

Answer: Create model documentation. Update API docs. Prepare progress report.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented Remove method. Handled edge cases. Added XML comments.

- What will you do today?

Answer: Implement GetOrdersByDate. Test with sample data. Ensure on complexity.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created MenuItem model with properties. Added data annotations. Created Category model.

- What will you do today?

Answer: Create Order model. Create OrderItem model. Add navigation properties.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed Remove tests (5 tests). MenuItem model tests (3 tests). All passing.

- What will you do today?

Answer: Write tests for GetOrdersByDate. Write Category model tests. Document test results.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 4) | Date and Time: Feb 26, 9:57 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored progress - all good. Checked test results. Updated board.

- What will you do today?

Answer: Continue monitoring. Prepare for next week. Check documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Completed model documentation. Updated API docs. Created progress report.

- What will you do today?

Answer: Document LinkedList progress. Take weekly screenshots. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented GetOrdersByDate. Returns List<Order> filtered by date. Added XML comments.

- What will you do today?

Answer: Implement UpdateStatus method. Test with different status values. Add error handling.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created Order model with properties. Created OrderItem model. Added navigation properties.

- What will you do today?

Answer: Begin data loading (Issue #9). Plan loading from SQL to BST. Design synchronization approach.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed GetOrdersByDate tests. Category model tests passing. 15 total tests for Sprint 2.

- What will you do today?

Answer: Write UpdateStatus tests. Begin Order model tests. Document coverage.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 5) | Date and Time: Feb 27, 10:21 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored progress - excellent. All tasks on track. Updated board.

- What will you do today?

Answer: Take end-of-week screenshots. Prepare weekly report. Plan for next week.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented LinkedList progress. Took weekly screenshots. Updated all docs.

- What will you do today?

Answer: Take end-of-week screenshots. Compile weekly report. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented UpdateStatus method. Added validation for status values. LinkedList complete!

- What will you do today?

Answer: Final code cleanup. Add remaining XML comments. Push for review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Researched data loading techniques. Designed BST loading approach. Planned SQL to object mapping.

- What will you do today?

Answer: Begin loading menu items from SQL. Create mapping from DataReader to MenuItem. Test with sample data.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed UpdateStatus tests. Order model tests (3 tests). Total tests: 25 passing.

- What will you do today?

Answer: Begin integration tests for data loading. Set up test database with sample data. Document test results.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 6) | Date and Time: Mar 2, 9:54 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly report. Reviewed LinkedList code.

- What will you do today?

Answer: Check data loading progress. Monitor integration tests. Update project board.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took end-of-week screenshots. Compiled weekly report. Updated all docs.

- What will you do today?

Answer: Document data loading approach. Update class diagrams. Document today's progress.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed LinkedList - all methods done. Code reviewed and merged. Ready for next tasks.

- What will you do today?

Answer: Help Tahmid with data loading. Implement BST-database synchronization. Pair programming session.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Started loading menu items from SQL. Created mapping from DataReader to MenuItem. 10 items loaded successfully.

- What will you do today?

Answer: Complete loading all 50 menu items. Load categories as well. Handle null values.

- What obstacles are impeding your progress?

Answer: Need help with performance optimization.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Set up integration test database. Wrote 3 tests for data loading. Tests failing (expected).

- What will you do today?

Answer: Update tests as loading completes. Verify data integrity. Document test results.

- What obstacles are impeding your progress?

Answer: Need working loading code.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 7) | Date and Time: Mar 3, 9:50 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored pair programming session. Data loading progress good. Updated board.

- What will you do today?

Answer: Review loading code. Check test results. Plan for week ahead.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented data loading approach. Updated class diagrams. Documented standup.

- What will you do today?

Answer: Document orders loading design. Take mid-week screenshots. Update documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Paired with Tahmid on data loading. Implemented category loading. Optimized with DataReader.

- What will you do today?

Answer: Implement BST-database sync. Ensure BST updates when DB changes. Add error handling.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed menu items loading (50 items). Categories loaded (7 categories). Performance: 0.2 seconds for 50 items.

- What will you do today?

Answer: Start orders loading (more complex). Load order headers. Load order details with joins.

- What obstacles are impeding your progress?

Answer: Order loading complex - need careful mapping.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Updated integration tests. 5 tests now passing. Verified data integrity.

- What will you do today?

Answer: Write tests for order loading. Test with sample orders. Document test coverage.

- What obstacles are impeding your progress?

Answer: Need orders data to test.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 8) | Date and Time: Mar 4, 9:21 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed loading code - approved. Checked test results. Updated board.

- What will you do today?

Answer: Monitor orders loading. Check for blockers. Prepare mid-sprint review.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented orders loading design. Took mid-week screenshots. Updated docs.

- What will you do today?

Answer: Document sync mechanisms. Update API documentation. Prepare progress report.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented BST-database sync. When DB changes, BST updates. Added event handlers.

- What will you do today?

Answer: Implement LinkedList-database sync. Ensure orders sync properly. Test with multiple scenarios.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Started orders loading. Loaded order headers (5 orders). Working on order details.

- What will you do today?

Answer: Complete order details loading. Map to OrderItem objects. Ensure relationships work.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 3 tests for order loading. Testing with sample data. 2 passing, 1 failing.

- What will you do today?

Answer: Debug failing test. Complete order tests. Document results.

- What obstacles are impeding your progress?

Answer: Failing test due to null reference.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 9) | Date and Time: Mar 5, 11:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored progress - good. Orders loading almost complete. Sync mechanisms working.

- What will you do today?

Answer: Review final loading code. Check test coverage. Prepare for next week.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented sync mechanisms. Updated API docs. Prepared progress report.

- What will you do today?

Answer: Complete all Sprint 2 documentation. Take weekly screenshots. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented LinkedList-database sync. Orders update in real-time. Tested with 10 orders.

- What will you do today?

Answer: Add error handling and logging. Document sync mechanisms. Prepare for UI development.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed orders loading! 10 orders with details loaded. All relationships preserved.

- What will you do today?

Answer: Final testing of data loading. Optimize any slow queries. Document loading process.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Fixed failing test. All 8 order tests now passing. Integration tests: 15 passing.

- What will you do today?

Answer: Complete integration test suite. Run full test suite. Document coverage (93%).

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 10) | Date and Time: Mar 6, 9:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed all loading code - approved. Checked test results - 35 tests passing. Sprint 2 ahead of schedule.

- What will you do today?

Answer: Take end-of-week screenshots. Prepare weekly report. Plan UI development for Sprint 3.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Completed Sprint 2 documentation. Took weekly screenshots. Updated all docs.

- What will you do today?

Answer: Take end-of-week screenshots. Compile weekly report. Prepare for Sprint Review.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Added comprehensive error handling. Documented all sync methods. Ready for UI development.

- What will you do today?

Answer: Begin UI planning. Design Login form layout. Research WinForms best practices.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Final testing complete. Optimized query performance. All data loads in < 0.5 seconds.

- What will you do today?

Answer: Begin UI planning with Niloy. Design Main Dashboard. Plan role-based views.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed integration test suite. 35 tests total, all passing. Coverage: 93%.

- What will you do today?

Answer: Document test results. Prepare test report for Review. Begin planning UI tests.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 11) | Date and Time: Mar 9, 9:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly report. Planned Sprint 3 backlog.

- What will you do today?

Answer: Create Sprint 3 issues (Issues #13-24). Prepare for Sprint Review on March 17. Update project board.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took end-of-week screenshots. Compiled weekly report. Prepared for Sprint Review.

- What will you do today?

Answer: Document UI designs. Update meeting minutes. Prepare Review presentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Designed Login form layout (sketch). Planned order form structure. Ready for implementation.

- What will you do today?

Answer: Begin Login form implementation. Create frmLogin.cs. Add username/password fields.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Designed Main Dashboard layout. Planned role-based views. Sketched menu management form.

- What will you do today?

Answer: Begin Dashboard implementation. Create frmMainDashboard.cs. Add role-based menu visibility.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Documented test results. Planned UI tests. Researched WinForms testing.

- What will you do today?

Answer: Begin UI test framework. Create test helpers for forms. Plan Login form tests.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 12) | Date and Time: Mar 10, 9:20 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Created Sprint 3 issues (Issues #13-24). Assigned to team members. Updated board.

- What will you do today?

Answer: Review Login form progress. Check Dashboard development. Prepare for Sprint Review.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented UI designs. Updated meeting minutes. Prepared Review slides.

- What will you do today?

Answer: Document Login form. Document Dashboard design. Take screenshots.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created frmLogin.cs with design. Added username and password fields. Added Login and Cancel buttons.

- What will you do today?

Answer: Implement login validation. Connect to Users table. Add error messages.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created frmMainDashboard.cs. Added menu strip with role-based visibility. Added status strip with welcome message.

- What will you do today?

Answer: Add dashboard statistics cards. Implement role-based view logic. Test with different users.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Created UI test helpers. Set up WinForms testing framework. Planned Login tests.

- What will you do today?

Answer: Write Login form tests. Test validation logic. Document test approach.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 13) | Date and Time: Mar 11, 9:30 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed Login form - good progress. Checked Dashboard - looking good. Updated board.

- What will you do today?

Answer: Continue monitoring. Prepare Sprint Review agenda. Check final Sprint 2 tasks.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Login form. Documented Dashboard design. Took screenshots.

- What will you do today?

Answer: Document role-based security. Update API docs. Prepare for Review.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented login validation. Connected to Users table. Added error messages for invalid login.

- What will you do today?

Answer: Add role-based redirect. Create CurrentUser static class. Test with different roles.

- What obstacles are impeding your progress?

Answer:None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Added dashboard statistics cards. Implemented role-based menu visibility. Admin sees all, Cashier limited, Kitchen limited.

- What will you do today?

Answer: Add real data to stats. Load counts from database. Add refresh functionality.

- What obstacles are impeding your progress?

Answer: Need to optimize queries for dashboard.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 3 Login form tests. Test valid login. Test invalid login. All passing.

- What will you do today?

Answer: Write Dashboard tests. Test role-based visibility. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 14) | Date and Time: Mar 12, 9:59 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed all progress - excellent. Sprint 2 almost complete. Prepared Review agenda.

- What will you do today?

Answer: Final check of all tasks. Ensure all code committed. Prepare for Review Monday.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented role-based security. Updated API docs. Prepared Review slides.

- What will you do today?

Answer: Document Menu Management form design. Take screenshots. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created CurrentUser static class. Implemented role-based redirect. Tested with admin, cashier, kitchen.

- What will you do today?

Answer: Begin Menu Management form (Issue #15). Create frmMenuManagement.cs. Add DataGridView for menu items.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Added real data to dashboard. Today's orders count: 8. Today's revenue: $245.50. Available items: 45.

- What will you do today?

Answer: Add refresh button. Add auto-refresh every 30 seconds. Test with live data.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed Dashboard tests (5 tests). Tested role visibility. All passing.

- What will you do today?

Answer: Begin Menu Management tests. Test DataGridView binding. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 2 (Day 15 - Final) | Date and Time: Mar 13, 11:10 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Final check - all Sprint 2 tasks complete! 7 issues closed. Ready for Review Monday.

- What will you do today?

Answer: Take end-of-sprint screenshots. Prepare final metrics. Celebrate team success!

- What obstacles are impeding your progress?

Answer:

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Menu Management form. Took screenshots. Updated all docs.

- What will you do today?

Answer: Take end-of-sprint screenshots. Compile Sprint 2 report. Prepare Review presentation.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created Menu Management form. Added DataGridView with columns. Loaded menu items from BST.

- What will you do today?

Answer: Add Add/Edit/Delete functionality. Connect to DatabaseManager. Test CRUD operations.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Added refresh button to dashboard. Auto-refresh working. Tested with multiple users.

- What will you do today?

Answer: Begin Order Taking form design (Issue #16). Plan layout with item selection. Research binding to BST.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed Menu Management tests. 8 tests for CRUD operations. All passing.

- What will you do today?

Answer: Run full regression suite. 45 tests total. Document final results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 1) | Date and Time: Mar 16, 9:10 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Took end-of-sprint screenshots. Compiled Sprint 2 metrics. Prepared Sprint 3 backlog.

- What will you do today?

Answer: Facilitate Sprint Review at 10 AM. Present Sprint 2 success. Kick off Sprint 3 planning.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took end-of-sprint screenshots. Compiled Sprint 2 report. Prepared Review presentation.

- What will you do today?

Answer: Document Sprint Review. Take photos during meeting. Update all documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Added CRUD to Menu Management. Add, Edit, Delete working. Connected to database.

- What will you do today?

Answer: Present Menu Management at Review. Begin Order Taking form after Review. Design item selection UI.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Designed Order Taking form layout. Planned item selection from BST. Added quantity controls.

- What will you do today?

Answer: Present Dashboard at Review. Begin Order Taking implementation. Add item search functionality.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Ran full regression suite. 45/45 tests passing. Coverage: 94%.

- What will you do today?

Answer: Present test results at Review. Begin Order form tests. Plan UI test strategy.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 2) | Date and Time: Mar 17, 9:56 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Facilitated successful Sprint Review. Sprint 2 metrics: 7 issues, 45 tests. Sprint 3 kicked off.

- What will you do today?

Answer: Monitor Order form development. Check progress on all UI forms. Update project board.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Sprint Review. Took meeting photos. Updated documentation.

- What will you do today?

Answer: Document Order Taking form design. Take screenshots. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Presented Menu Management at Review. Started Order Taking form after Review. Added item selection ListBox.

- What will you do today?

Answer: Implement item search/filter. Bind to BST for fast lookup. Add quantity NumericUpDown.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Presented Dashboard at Review. Started Order Taking implementation. Added customer name/phone fields.

- What will you do today?

Answer: Add order items grid. Calculate subtotal in real-time. Add Remove Item button.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Presented test results at Review. Started Order form tests. Created test skeleton.

- What will you do today?

Answer: Write tests for item selection. Test quantity validation. Document test approach.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 3) | Date and Time: Mar 18, 11:11 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored Order form progress. Search working with BST. Calculations working.

- What will you do today?

Answer: Review Order form code. Check Kitchen View progress. Update board.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Order form design. Took screenshots. Updated meeting minutes.

- What will you do today?

Answer: Document search functionality. Update class diagrams. Prepare progress report.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Implemented item search with BST. Search as you type - instant results. Added quantity selector

- What will you do today?

Answer: Add item to order functionality. Update current order grid. Calculate running total.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Added customer fields. Created order items grid. Added Remove button.

- What will you do today?

Answer: Implement subtotal calculation. Add tax (10%) and total. Test with multiple items.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 4 tests for item selection. Tested quantity validation. All passing.

- What will you do today?

Answer: Write tests for calculations. Test subtotal, tax, total. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 4) | Date and Time: Mar 19, 9:38 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed Order form - excellent progress. Calculations working perfectly. Ready for payment integration.

- What will you do today?

Answer: Begin planning Payment form. Check Kitchen View progress. Update board.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented calculations. Updated class diagrams. Took screenshots.

- What will you do today?

Answer: Document Payment form design. Document Kitchen View. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed Add to Order functionality. Current order grid updates. Running total calculated.

- What will you do today?

Answer: Start Payment form (Issue #17). Add payment method dropdown. Implement cash payment with change.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed calculations. Subtotal, tax (10%), total. Tested with multiple items.

- What will you do today?

Answer: Begin Kitchen View form (Issue #18). Display pending orders. Add status update buttons.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed calculation tests. 8 tests for various scenarios. All passing.

- What will you do today?

Answer: Begin Payment form tests. Test change calculation. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 5) | Date and Time: Mar 20, 9:55 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed Payment form progress. Cash payment with change working. Kitchen View started.

- What will you do today?

Answer: Take end-of-week screenshots. Prepare weekly report. Check all UI progress.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Payment form. Documented Kitchen View. Took screenshots.

- What will you do today?

Answer: Take end-of-week screenshots. Compile weekly report. Update all documentation.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created Payment form. Added payment method dropdown. Implemented cash payment with change.

- What will you do today?

Answer: Add card payment simulation. Add online payment option. Integrate with Order form.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Created Kitchen View form. Display pending orders in DataGridView. Added Preparing and Ready buttons.

- What will you do today?

Answer: Implement status updates. Add auto-refresh every 15 seconds. Test with multiple orders.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 3 Payment form tests. Tested change calculation. All passing.

- What will you do today?

Answer: Begin Kitchen View tests. Test status updates. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 6) | Date and Time: Mar 23, 11:57 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly report. Reviewed all UI progress.

- What will you do today?

Answer: Monitor final UI forms. Check Order History progress. Update project board.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took end-of-week screenshots. Compiled weekly report. Updated all docs.

- What will you do today?

Answer: Document Order History design. Take screenshots. Update meeting minutes.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed card payment simulation. Added online payment option. Integrated Payment with Order form.

- What will you do today?

Answer: Begin Order History form (Issue #19). Add date range filter. Display past orders.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed Kitchen View. Status updates working. Auto-refresh working.

- What will you do today?

Answer: Help with Order History. Add order details view. Test with sample data.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed Kitchen View tests. 5 tests for status updates. All passing.

- What will you do today?

Answer: Begin Order History tests. Test date filtering. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 7) | Date and Time: Mar 24, 9:56 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored Order History progress. Date filtering working. Details view added.

- What will you do today?

Answer: Review final UI forms. Check test coverage. Prepare for final testing.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented Order History. Took screenshots. Updated meeting minutes.

- What will you do today?

Answer: Document export feature. Update API docs. Prepare final documentation.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Created Order History form. Added date range pickers. Display orders in DataGridView.

- What will you do today?

Answer: Add order details view. Show items in selected order. Test with multiple orders.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Helped with Order History. Added details DataGridView. Linked to selected order.

- What will you do today?

Answer: Add export to CSV option. Add print preview. Enhance UI with icons.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Wrote 4 Order History tests. Tested date filtering. All passing.

- What will you do today?

Answer: Test details view. Test export functionality. Document results.

- What obstacles are impeding your progress?

Answer: None

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 8) | Date and Time: Mar 25, 9:55 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed all UI forms - excellent! 8 forms complete. Ready for integration testing.

- What will you do today?

Answer: Plan end-to-end testing. Check for any missing features. Update project board.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented export feature. Updated API docs. Took screenshots.

- What will you do today?

Answer: Document complete UI. Take final screenshots. Prepare for final report.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed Order History. Details view working. Export to CSV added.

- What will you do today?

Answer: Begin integration of all forms. Ensure navigation between forms. Test complete order flow.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Added export to CSV. Added print preview. Added icons to buttons.

- What will you do today?

Answer: Help with integration. Test all user roles. Document any issues.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed all UI tests. 65 tests total. 63 passing, 2 failing (minor).

- What will you do today?

Answer: Debug failing tests. Complete end-to-end tests. Document test coverage.

- What obstacles are impeding your progress?

Answer: Two UI tests failing - minor binding issues.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 9) | Date and Time: Mar 26, 9:10 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored bug fixes. 2 failing tests identified. Fixes in progress.

- What will you do today?

Answer: Ensure all tests pass by EOD. Prepare for final week. Check documentation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented UI complete. Took final screenshots. Prepared documentation.

- What will you do today?

Answer: Update documentation with fixes. Prepare final report structure. Organize all files.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Integrated all forms. Tested complete order flow. Found minor navigation issues.

- What will you do today?

Answer: Fix navigation issues. Ensure role-based access. Test with all user types.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Helped with integration. Tested all roles. Documented issues.

- What will you do today?

Answer: Fix UI binding issues. Ensure data refreshes properly. Test with live data.

- What obstacles are impeding your progress?

Answer: None

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Debugged failing tests. Found binding timing issue. Fixed 1 of 2.

- What will you do today?

Answer: Fix remaining test. Run full regression suite. Document final results.

- What obstacles are impeding your progress?

Answer: One test still failing - waiting for UI fix.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 10) | Date and Time: Mar 27, 11:56 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Monitored bug fixes. Progress on remaining issues. Good momentum.

- What will you do today?

Answer: Ensure all tests pass. Take end-of-week screenshots. Prepare weekly report.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Updated documentation with fixes. Prepared final report structure. Organized all files.

- What will you do today?

Answer: Take end-of-week screenshots. Compile weekly report. Prepare for final submission.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Fixed navigation issues. Role-based access working. Tested all user flows.

- What will you do today?

Answer: Final code cleanup. Add XML comments where missing. Prepare for final testing.

- What obstacles are impeding your progress?

Answer: None

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Fixed UI binding issues. Data refreshes properly now. Tested with live data.

- What will you do today?

Answer: Final UI polish. Add tooltips. Ensure consistent styling.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Fixed remaining test! All 65 tests passing! Coverage: 95%.

- What will you do today?

Answer: Run final regression suite. Document final test results. Prepare test report.

- What obstacles are impeding your progress?

Answer: None - all tests passing!

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 11) | Date and Time: Mar 30, 10:50 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly report. All tests passing!

- What will you do today?

Answer: Begin final submission planning. Assign report sections. Plan video demonstration.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took end-of-week screenshots. Compiled weekly report. Organized final documentation.

- What will you do today?

Answer: Begin compiling final report. Create report template. Assign sections to team.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Final code cleanup. Added missing XML comments. Ready for final review.

- What will you do today?

Answer: Help with report writing. Document BST and LinkedList. Prepare video section.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: UI polish complete. Added tooltips. Consistent styling across forms.

- What will you do today?

Answer: Document database and models. Help with report. Prepare video section.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Ran final regression suite. 65/65 tests passing. Coverage: 95%.

- What will you do today?

Answer: Document testing approach. Create test summary tables. Prepare video section.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 12) | Date and Time: Mar 31, 9:45 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Took weekly screenshots. Compiled weekly report. All tests passing!

- What will you do today?

Answer: Begin final submission planning. Assign report sections. Plan video demonstration.

- What obstacles are impeding your progress?

Answer: None

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Took end-of-week screenshots. Compiled weekly report. Organized final documentation.

- What will you do today?

Answer: Begin compiling final report. Create report template. Assign sections to team.

- What obstacles are impeding your progress?

Answer: None

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Final code cleanup. Added missing XML comments. Ready for final review.

- What will you do today?

Answer: Help with report writing. Document BST and LinkedList. Prepare video section.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: UI polish complete. Added tooltips. Consistent styling across forms.

- What will you do today?

Answer: Document database and models. Help with report. Prepare video section.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Ran final regression suite. 65/65 tests passing. Coverage: 95%.

- What will you do today?

Answer: Document testing approach. Create test summary tables. Prepare video section.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 12) | Date and Time: Mar 31, 12:40 PM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Planned final submission. Assigned report sections. Video storyboard created.

- What will you do today?

Answer: Begin writing Introduction. Check all team progress. Update project board.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Created report template. Assigned sections. Started compiling.

- What will you do today?

Answer: Compile all sections. Ensure consistent formatting. Add table of contents.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Documented BST implementation. Time complexity analysis complete. Added diagrams.

- What will you do today?

Answer: Document LinkedList. Add performance metrics. Review with team.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Documented database schema. ER diagram included. Documented models.

- What will you do today?

Answer: Document UI forms. Add screenshots. Describe role-based views.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Documented testing approach. Created test case tables. Added coverage report.

- What will you do today?

Answer: Add test results summary. Document performance tests. Review with team.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 13) | Date and Time: Apr 1, 9:33 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Wrote Introduction section. Reviewed team progress. All on track.

- What will you do today?

Answer: Write Design section. Include data structure justification. Add time complexity analysis.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Compiled all sections. Added table of contents. Formatted consistently.

- What will you do today?

Answer: Add references (Harvard style). Create bibliography. Review complete report.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Completed LinkedList documentation. Added performance charts. Reviewed with team.

- What will you do today?

Answer: Review database section. Add technical diagrams. Prepare video script.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Completed UI documentation. Added 10 screenshots. Described all forms.

- What will you do today?

Answer: Review testing section. Add user manual. Prepare video demo.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Completed test documentation. Added 20 test case examples. Coverage report included.

- What will you do today?

Answer: Review all sections. Add performance graphs. Prepare video script.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: | Date and Time: Apr 2, 9:38 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Completed Design section. Data structure justification done. Time complexity tables added.

- What will you do today?

Answer: Review full report. Check page limit (7 pages). Final edits.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Added Harvard references. Created bibliography. Formatted final report.

- What will you do today?

Answer: Final report review. Convert to PDF. Upload to repository.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Reviewed all sections. Added technical diagrams. Prepared video script.

- What will you do today?

Answer: Practice video demo. Test screen recording. Ensure audio works.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Added user manual section. Reviewed testing section. Prepared video demo.

- What will you do today?

Answer: Practice UI demo. Test with all forms. Ensure smooth flow.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Added performance graphs. Reviewed all sections. Prepared video script.

- What will you do today?

Answer: Practice test demo. Prepare test runner. Ensure tests visible.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Sprint 3 (Day 15) | Date and Time: Apr 3, 1:30 PM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Reviewed final report. PDF generated. Uploaded to repository.

- What will you do today?

Answer: Coordinate video recording. Ensure all team participate. Keep under 6 minutes.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Final report in repo. All docs organized.

- What will you do today?

Answer: Record introduction. Document recording session. Take final screenshots.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Practiced BST/LL demo. Ready for recording.

- What will you do today?

Answer: Record video segment. Show BST implementation. Explain time complexity.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Practiced UI demo. All forms ready.

- What will you do today?

Answer: Record video segment. Show Login, Dashboard, Order. Demonstrate role views.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Practiced test demo. Test runner ready.

- What will you do today?

Answer: Record test segment. Show tests passing. Explain test approach.

- What obstacles are impeding your progress?

Answer: None.

# Daily Standup Meeting

| Project Name: Takeaway Restaurant Management System | Group Name: Sports |
| --- | --- |
| Sprint Number: Final Review | Date and Time: Apr 6, 9:20 AM |

List of attendance:

- Name:	Asif Iqbal (Leader)				Attended? YES

- Name:	Syed Mahdi Mansur (Secretary)			Attended? YES

- Name:	Niloy Kar (Developer)				Attended? YES

- Name:	Tahmid Abdullah Parthib (Developer)		Attended? YES

- Name:	Md Ibrahim (Tester)				Attended? YES

Project Progress:

Team Member (1): Name: Asif Iqbal

- What did you accomplish yesterday?

Answer: Coordinated video recording. All segments recorded. Total time: 5 minutes 45 seconds.

- What will you do today?

Answer: Final repository check. Ensure all files present. Prepare for submission.

- What obstacles are impeding your progress?

Answer: None.

Team Member (2): Name: Syed Mahdi Mansur

- What did you accomplish yesterday?

Answer: Documented recording. Took final screenshots. Updated meeting minutes.

- What will you do today?

Answer: Final documentation review. Ensure all minutes present. Prepare submission folder.

- What obstacles are impeding your progress?

Answer: None.

Team Member (3): Name: Niloy Kar

- What did you accomplish yesterday?

Answer: Recorded BST/LL segment. Explained time complexity. Showed code and running.

- What will you do today?

Answer: Final code review. Check all XML comments. Ensure no last-minute bugs.

- What obstacles are impeding your progress?

Answer: None.

Team Member (4): Name: Tahmid Abdullah Parthib

- What did you accomplish yesterday?

Answer: Recorded UI segment. Demonstrated all forms. Showed role-based views.

- What will you do today?

Answer: Final UI check. Test all forms one last time. Ensure smooth operation.

- What obstacles are impeding your progress?

Answer: None.

Team Member (5): Name: Md Ibrahim

- What did you accomplish yesterday?

Answer: Recorded test segment. Ran tests on camera. Showed 65/65 passing.

- What will you do today?

Answer: Final test run. Verify all tests pass. Document final results.

- What obstacles are impeding your progress?

Answer: None.